# 4. Project Planning Phase

# Scope, Resources, and Timeline Management

Objective

The Project Planning Phase structures the developmental lifecycle of the EV Charge and Range Analysis project, scheduling phases and assessing potential data integration risks.

## Project Schedule

| Phase | Activity |
| --- | --- |
| Phase 1 - Data Understanding | Review raw CSVs, attributes, and unit formats |
| Phase 2 - SQL Preprocessing | Load to MySQL, execute trimming, remove duplicate chargers |
| Phase 3 - Tableau Modeling | Build numeric custom fields and segment FIXED LOD flags |
| Phase 4 - Dashboard Assembly | Integrate worksheets into 8 dashboard views and narrative stories |
| Phase 5 - Performance and QA | Validate rendering speed, check geocodes and filter logic |

## Risk Assessment

| Identified Risk | Mitigation Strategy |
| --- | --- |
| Duplicate charger stations | Create a DISTINCT charging clean table in SQL |
| Mixed string units in Tableau | Strip unit substrings and cast to float variables |
| Missing price elements in CSVs | Retain nulls rather than using arbitrary values |
| High workbook complexity | Limit marks on maps and group worksheets inside stories |

Project Timeline Gantt Reference Chart